# RotMG Private Server: Item XML Merge Plan

Goal: merge all items from the combined multi-server XML (EmbeddedData_CustomCXML.dat) into the current server (_items.dat), including rarity, special effects, custom tiers, and unique tags.

# Findings from the real files

| Finding | Current _items.dat | Combined CustomCXML.dat |
| --- | --- | --- |
| Objects | 951 | 6,079 |
| Type range | 0x701–0x3500 | 0x3–0x87336 |
| Duplicate type within the file | 0 | 587 types are reused |
| Objects with empty type="" | 0 | 6 (all [UTR]) |
| Tags | 37 not in combined | 285 not in current |
| Texture sheets only in this file | n/a | 38 |

- Between the two files: 74 type IDs collide and 4 object IDs collide.

- The combined file header says types must stay under 0x20000, but combined goes up to 0x87336.

- The current server uses <Godly/> and <GodSlayer/> markers. GodSlayer does not exist in the combined set, so the current rarity system must not be overwritten.

# Plan

## Phase 0: Inputs (nothing is edited)

- Provide the server item parser (XmlData/ObjectDesc or equivalent, plus the activate-effect handler) and the client equivalent. Without these, tag support is guesswork.

- Back up _items.dat. All work goes to new output files, never in place.

- Decide the source of truth for conflicts: the current server wins on any ID or type clash.

## Phase 1: Clean the combined file (script, no judgment calls)

- Parse with a tolerant parser. Fix or drop the 6 objects with empty type.

- Resolve the 587 duplicate types inside combined. Keep the first and report the rest.

- Detect duplicate IDs inside combined and report them.

- List every object grouped by source suffix ([VALOR], [DOM], [CR], [AR], [UTR], [PB], [TK], etc.).

- Output: combined_clean.xml and clean_report.txt.

## Phase 2: Remap IDs

- Find the free type range above 0x3500 and below the limit.

- Assign new types to every combined object, keeping the 74 colliding and the duplicate ones unique.

- Rename the 4 clashing object IDs (add the suffix).

- Rewrite every reference to a remapped ID: Projectile/ObjectId, Activate objectId/objType, Craft with/to, Loot, CrateLoot, AltTexture, ItemGroup, Legend, Shard.

- Output: idmap.csv (old type/id to new type/id) and combined_remapped.xml.

- Validate: no dangling references, no duplicate types.

## Phase 3: Tag audit and decisions

- Classify the 285 new tags into: already works, needs server code, needs client code, and strip.

- Normalize variants: feedPower/FeedPower, ExtraTooltipData/ExtraToolTipData, the unSoulbound* family, Condeffect/condEffect attribute case.

- Give a table of the tags that need a decision. Add or strip each; minimal code is shown for each add.

- Script the final strip/rename list into tagrules.json so the merge is repeatable.

## Phase 4: Rarity and tiers

- Normalize the combined <Rarity> values (Ancient, Legendary, Godly, 5, 1) and marker tags (Godly, Legendary, Ancient, LG, MY, Demonic, Ancestral).

- Decide the target scheme: keep markers like <Godly/>/<GodSlayer/>, or move to one enum. The same scheme must exist in the client tooltip and glow code.

- Add Glow/GlowColor/ShadowColor.

- Keep tiers literal (0–16 and 33). Define a default for items with no Tier, and check how ShowTierTag and the client label tier 33.

## Phase 5: Special effects, conditions, and slots

- List every distinct Activate effect= value and each attribute used, compared against the server handler. Mark each effect: supported, add, or unsupported (strip).

- Add the new effect tags: ProcEffect, ItemEffect, EffectEquip, CondChance, Bleed, OnPlayerHitActivate, ChargeBuff, Steal, etc.

- Compare condition effects and add the missing ones to the enum on both sides.

- Build the slot-type table: current 1–29 against combined 1–58, with each number meaning. Remap or add inventory slot types.

- Add ActivateOnEquip boost/boostColor/isPerc, and MinDamage/MaxDamage/RateOfFire boost tooltip attributes.

## Phase 6: Assets

- Check the 38 missing texture sheets (lofiObj7–lofiObjb, legendaries8x8Embed, lgEffects8x8, CustomItems, etc.) and which client sprite sheets each needs.

- Detect indexes that point past a sheet size.

- List sheets to add to the client, plus objects to drop if the art is not available.

- Do the same for sounds (Sound/OldSound).

## Phase 7: Merge (batched)

- Merge in batches by source, smallest first (e.g. [PB], [TK], then [AR], [CR], [DOM], [UTR], [VALOR]).

- Each batch gets its own XML and a backup of the previous result.

- Output: the final _items.dat candidate plus a change log of everything stripped or remapped.

## Phase 8: Validate and test

- Script checks: well-formed XML, unique types and IDs, all references resolve, all tags known, all textures known.

- Server boots with no parse errors. Client loads.

- In-game test per batch: spawn items, check tooltip, stats, effect, rarity glow, and projectiles.

- Fix and iterate. Keep the last good file.

# Suggested start

Phase 0 first (send the parser source). In the meantime, Phase 1 can start now since it only needs the uploaded files.